WASTEWATER/CAPITAL WATER PROJECT/REGULAR MEETING

OCTOBER 7, 2025

A Wastewater/Capital Water Project/Regular Meeting of the Town Board of the Town of Elizabethtown, County of Essex in the State of New York, was held at the Town Hall, 7563 Court Street, Elizabethtown, NY on October 7, 2025, and the public was welcome to attend.

PRESENT:	Supervisor, Reusser, Councilperson Allott, Councilperson Bailey, Greg Swart, Shannon Vogt, Hanna Neilly and Matt Fuller.

Start time: 1:32 PM.

-Mr. Swart gave a update regarding different grants. EFC said there is no BILL money right now. WIIA grant has been submitted. Met with Northern Boarders last week and felt it went well.

-MS. Neilly talked about the difficulty of doing a close out for Northern Boarders.

-Discussed grant amounts.

-Mr. Swart asked if there was anything else to do at this point.

-SPDES permit submitted for review.

-Questioned what could be done at this point and suggested starting to gather information as to where the individual septic’s are.

-Suggested thinking about future planning. Various ideas discussed.

- Discussion on how big the Water District should be.

-Mr. Swart is going to check out a new pump station style and invites anyone to go along.

-More discussion on grants.

-Mr. Swart gave an update on the Water project. Going to set up a kickoff meeting, hopefully for next week or week after.

-Questioned what DOH needs.

-Suozzo Doty will do the amendment for the water report.

-Mr. Swart will go over the building design and location.

-More discussion on Grants and Loans for the Water project.

-A workshop will be held Friday October 17th at 1:30 PM.

-Mr. Fuller is going to work on the Easements for the Capital Water Project.

This Meeting ended at 2:53 PM.

Respectfully submitted,

Janet E. Cross,

Town Clerk