WASTEWATER/CAPITAL WATER

PROJECT/REGULAR MEETING

NOVEMBER 4, 2025

A Wastewater/Capital Water Project/Regular Meeting of the Town Board of the Town of Elizabethtown, County of Essex in the State of New York, was held at the Town Hall, 7563 Court Street, Elizabethtown, NY on October 7, 2025, and the public was welcome to attend.

PRESENT: Supervisor Reusser, Councilperson Allott, Councilperson Bailey, Hanna Neilly. Matt Fuller, Leslie Karasin and Greg Swart via internet.

Start time: 1:35 PM.

-Mr. Swart said they are still waiting on WIIA and hopefully will hear in the next couple of months. He said that a lot of submitters for a certain grant are being disqualified on minor technicalities.

-Leslie Karasin spoke about a meeting that she had in Albany, and it seemed positive. She talked about the NBRC funding.

-Discussed who has what documents and funding.

-Need to decide where the pump stations will go. They will be visible. Discussion on this and need to decide what the Water building will look like and its space which usually has a lab and an office also. The only noise these stations should produce will be if the backup generators go on. Less than 20 homes will need these pumps. More discussion on this topic.

-Discussed eliminating the infrastructure at the chlorination site and putting a small chlorination building at the Kilburn site. This would eliminate most of the hydrologic problems that DOH is concerned with. Talked about what will need to be done regarding wetlands and the APA.

-Need to have an abstract of title for the Foot Bridge Park.

-Need a Topo map.

-Supervisor Reusser to get the thumb drive with the data he needs to Mr. Swart

-Lane is developing the well right now for the Footbridge site. Will reconvene after seeing where they hit for flows. Mr. Swart explained what else needs to be done.

-The Supervisor explained that a cement slab needs to be placed at the Park so they will work with that in mind.

-Want to run utilities where it least disrupts what’s there.

This meeting was adjourned at 2:28 PM.

Respectfully submitted,

Janet E. Cross,

Town Clerk