WASTEWATER & CAPITAL WATER PROJECT

COMMITTEE MEETING

June 2, 2026

A Wastewater/Capital Water Project/Regular Meeting of the Town Board of Elizabethtown, County of Essex in the State of New York, held at the Town Hall, 7563 Court Street, Elizabethtown, New York on June 2, 2026, and the public was invited.

Present: Supervisor Reusser, Councilperson Allott, Councilperson Bailey, Greg Swart, Hannah Neilly and Patti Doyle, Town Clerk.

Present via zoom were Attorney Matt Fuller, Shannon Vogt, Leslie Karasin and Jessica Leerkes.

Meeting called to order at 1:30 PM.

WASTEWATER PROJECT:

Greg Swart discussed with the board the need to make an amendment on the MP & R to correct the calculations on the debt repayment which amounts to $40.00 difference yearly.

Matt Fuller discussed that he has submitted a response to OSC. He also indicated that any state funds received can only be used for government owned infrastructure. With the new sewer system that is going to be new and the town is replacing septic systems there is going to be lateral work where the town will be tying in from the owners property into the pipe of the municipality system, most of the sewer laws are set up where the municipality owns the from the clean out to the waste water treatment plant and the owner owns from the clean out to their properties which the Comptroller Office is keying in on so that no state money is used to work on private property.

Greg Swart asked if the owner or the municipality owned the grinder pumps or if the owner does.  Matt Fuller suggested that the town owns and maintains the grinder pumps because it will be the town that will be either fixing or replacing the pumps. Matt mentioned that once the town gets closer to starting the project and implements a local law on sewer use it will include everything necessary to cover all property owned by the municipality to protect the town in case of any damage caused by someone other than the municipality.

Matt mentioned it will also be necessary to educate the public on what can and cannot be flushed down their toilets.  Once we get close to the thirty percent design the town will have to start drafting up the sewer law that the town will need.

2026 GRANTS:

- NYSEFC IUP is in and there is no change

- 2026 grants just opened, same requirements as last year

- WQIP & WIIA– going to apply this year centered around the Wastewater Plant.  Need some updated reports.

- Deadline for all grant applications is July 31, 2026, which doesn’t leave much time to apply and complete the grants.

- DEC -the environmental report that was done, they wanted Greg to put his stamp as an engineer.  Also to make sure if there are any resolutions they needed for grants.  Hannah mentioned that she gave Supervisor Reusser the information for a resolution to be adopted at their next board meeting.

- Pro Housing is moving forward; Adam DeSantis is working on this also.  Supervisor Reusser is working with ANCA to help her with Smart Growth and Climate Smart to make it the bronze level.

NBRC PROJECT:

Greg Swart mentioned that he is waiting on the aerial mapping that was completed this past week.

- Greg handed out a preliminary layout for the Wastewater Treatment Plant for everyone to look at and discuss any suggestions or changes they might make.

- Greg discussed with the committee what would be the most feasible

way to get access to the golf course with all the heavy equipment and trucks when construction begins on the treatment plant.  They discussed putting in a temporary road in by Deep Hollow and other possibilities without interfering with the golf season when this project begins.

- Greg also discussed the guidelines that would need to be followed by the APA, for example color of the building and landscape around the plant once construction is complete.

- Greg mentioned that they need to start locating septic tanks and get measurements and where the pipes are coming out on each of the properties.  He suggested they start drawing a map once they receive the information to help them out once the construction starts.

- DEC – received comments back from DEC on the permit.  Initially sent back that the hospital would have to be sufficient Industrial permit.  The law reads it must be a thousand bed unit, but Greg said they are doing research on that and will get back with the board.  He did states that the hospital will have a big impact on the size of the plant and will end up with some requirements that will end up in the sewer use law as far as what will be allowed to be put into the system.  The rest of the design is straight forward except for those two entities.

- Greg mentioned he is working on the WQIP grant and will circulate some options on the pump station so they can get a better layout for discussion at the next meeting.

- He would like to attach a layout of the pump station to the WQIP grant

WATER PROJECT:

Supervisor Reusser mentioned that she and Suozzo, Doty & Associates met with the property owner and walked the property the town is interested in.  There are still some things that she needs to work out but she felt that it would be a good opportunity for the town to work with him on his concerns regarding his property so that it would leave a legacy in his family name.

- Attorney Matt Fuller discussed that the town property would have to be appraised and a survey done, he will organize that. He will also write a letter to the property owner letting him know what the next steps will be.

- Would also need an easement on the adjoining property

- Would also need a board resolution authorizing funding for that expense.

- Supervisor Reusser also got in contact with the owner of the adjoining property, and they are willing to work with the town also.

- Greg Swart also mentioned that he would get in touch with the APA to see if they would need any variance because of a wet land on the property.

Meeting Adjourned at 3:05PM

Respectfully submitted,

Patti L Doyle

Town Clerk